UNITET DEVELOPERS PRIVET LTD.
Sr.No. 99/9/4, Bh minar building, 1st floor, kondhawa khurd, PUNE.

# WORK ORDER

Work Order No: UDPLTD-2024-25/01

Date: 16.10.2025

To,

SUMEDHA INFRA DEVELOPERS LLP.

Gst NO:-27AEXFS2904N1Z7.

Office No A 302 &303,Third floor ,kotibhaskar businesscourt ,kothrud, Pune-411038.

SUB -Excavation Work Contract at At Site-Tingre Reality AT CTS 499/9 worksite at Kondhawa,parge nagar, Pune.

Dear Sir,

We please to inform you, that our organization has been approved to give work contract for your organization for Excavation Work at our parge nagar kondhwa Site with below mentioned term and conditions.

➢ SCOPE OF WORK

The scope of work includes excavation on area given by as per plan to your company including debris lifting and shifting from the work site. The Excavation shall be done by manually, by mechanical means, by scrapping and Chiselling as required depending upon site conditions, all   complete to the satisfaction of client.

➢ AREA & CALCULATIONS

Joint Ground Level shall be determined before commencement of work. Area will calculate on PCC measurement basis, in supervision of our engineer/supervisor & jointly. The final quantity will be as per the actual ground measurement. Rate calculations for work decided as mentioned below.The total quantities of excavation 20,000 CUM,Soft:-8,000 Cum,And Hard:-12,000 Cum

Sr.    Particular

1 	Excavation in all types of soil by Bucket &

Transport Outside Premises.

2       Excavation In all types of Rock by

Chiselling, Loading and Transport Outside

Premises.

Unit 	Rate (Rs.)

Cum 	300/-

Cum 	500/-

➢	PERIOD:

Commencement of work from	15th October 2025

Completion of Work	15th December 2025

Any natural cause delay or delay due to us should be immediately brought to our notice.

➢	SUPERVISION

A full time technically qualified and experienced supervisor 	 engineer should be appointed by the contractor to supervise all the work.

➢ 	MACHINERY & OTHER REQUIREMENTS

All the machinery requirements for Excavation shall be provided by the contractor with necessary responsibility of its maintenance & supply of fuel and debit accordingly.

Dewatering will be on contractor side with equipment’s and machinery.

Electricity & Water Supply will be scope of contractor.

➢ 	SAFTY & SECURITY

The contractor will provide safety shoes, safety helmets, safety belts or any other equipment regarding safety of labour / worker / persons.  Labour license along with the labour insurance (Workman Compensation) should be provided by contractor and the certificate is to be submitted within 8 days from the commencement of the work. Contractor will take all safety precautions while working. Sumedha Infra Developers LLP shall not be responsible for any kind of accident, causing harm to life property of whatsoever nature and no compensation shall be claimed by you and or any of your labour for the same. The entire risk and responsibility Stand on your side. Labour license along with the labour insurance should be provided by contractor.

➢ 	INVOICE & PAYMENT TERMS

a) Invoice will be on PCC measurement basis. Payment will be release 
	after Satisfactory checking of Invoice

b) GST will be applicable on taxable value is 
	extra.

➢	TAXATION

TDS is to be deduced from the contractor’s bill (from each

payment) thereof as per rules of I. T. Department and GST will be given as per rules & norms only to GST number printed on each & every bill / Invoice.Xerox copy of GST Certificate is to be submitted compulsorily before charging on billss

➢ GOV’T PERMISSION

-	All necessary permission will be on your side. Royalty will be borne by us.

➢ TERMINATION

Sumedha Infra Developers LLP reserve the right to terminate the above contractor at any given time without any prior notice and without assigning any reason thereof.

➢ SUBCONTRACT

In case of notification of any sub contract given by the contractor, Sumedha Infra Developers LLP will have the right to terminate the order without any prior notice. In that case the amount retained by Sumedha Infra Developers LLP will not be paid.

for Acceptance, please return dully seal & sign copy

For, Sumedha Infra Developers LLP                           For, Unitet Developers private LTD

Managing Partner                                                                              (Authorized Signatory, name & sea