To,

THE DIRECTOR                                                                   DATE – 06/01/2025

SHREEYASH INFRA REALTY PVT LTD,

LANE NO 5, TINGRE NAGAR, DHANORY, PUNE

Subject: 	Project / Construction Management Services

For your proposed project, @ BT SQUARE, NANA PETH, PUNE

Kind attention: Mr. RAVI TINGRE

Respected Sir,

With reference to personal discussions with you, please find enclosed here with detailed description of our scope as Construction Management Services along with financial proposal based on our discussions.

We have noted brief scope as follows.

Total construction area Approx.3,25,000 Sq.ft. to be finalized based on final drawings.

Rate will be Rs.95.00 /per sq.ft. + GST on RCC built up area. + open space.

Store, Purchase of Materials, Sales and Security will be in client’s scope.

Total completion period considered for project is 48 calendar months from date of commencement of work. Scope of work is attached.

We look forward to working with you on your prestigious project and assure you that we shall achieve and maintain standard of quality and completion within agreed time frames.

Yours sincerely,

Uttam Tarale / Kanhu Katake

SCOPE OF WORK:

1]    Coordination & follow up only with Architect & consultants to obtain working drawings. Client to ensure issue of drawings in required time frame.

2]    Short-listing and appointment of labour contractors

3]    Signing of contracts. and Mobilization by Contractor.

4]    Finalization of services and specialist contractors through respective consultants.

5]    All BOQs and Specifications shall be issued by respective consultants.

6]    Finalization of Bills, As-built drawings for all services from respective agencies and acceptance of snags etc.

7]   To prepare estimate for material requisition

8]   To receive the material as per purchase order.

9]   Reconciliation of received material.

10]   To prepare & implement bar chart/ schedule of work

11]   To ensure the quality of work as per drawing and

specifications.

We enjoy the benefit of successfully managing both small and large scale developments and we strive to provide pro-active meaningful management, adding authentic value to the delivery process.

Our project management experience covers the project in following phases:

Initiation and planning Phase

- Project Planning

- Project delivery systems and contracting strategy

- Project organization

- Scope definition

Implementation and Execution Phase

- Vendor selection

- Overall coordination with project team.

- Implement site logistic plan.

- Conduct Procurement based on the agreed procurement plan.

- Arrange and chair coordination meetings.

- Direct and Manage the work of the construction contractors and suppliers.

- Invoice certification.

- Perform Quality assurance

- Implement Project communication plan.

Monitoring and control Phase

- Time Control

- Monitor progress against the defined timelines.

- Monitor contractor progress against the agreed contract schedule

- Evaluate project time variances

- Report project progress.

- Cost Control

- Tracking quantities against project baseline.

- Evaluate and report cost variances.

- Analyze variances on cost control and achievement of budgeted targets

- Quality Control

- Review contractors’ adherence to quality control plan

- Recommend preventive and corrective action plan

Handing over phase

- Handing over final product as per requirements, specifications

- Final bill certification and material reconciliation.

- Assist the management in settling of the claims

- Prepare handing over documentation and obtain as-built drawing

- Compilation of operations and maintenance manuals and handing over to operations team.